PRIME FIBERNET

Feature Ticket List

Sprint Planning Document | Version 2.0 | June 2026

Legend — Priority Levels & Status

| P0 — Critical | P1 — High | P2 — Medium | P3 — Low |  |
| --- | --- | --- | --- | --- |
| Backlog | Todo | In Progress | Done | Blocked |

| EPIC: AUTH | EPIC: CUSTOMER | EPIC: OFFICER | EPIC: ADMIN |
| --- | --- | --- | --- |

| EPIC: PAYMENTS | EPIC: INFRA |
| --- | --- |

EPIC: AUTH (7 tickets) Authentication, JWT, 2FA, password management

| AUTH-001 | User Sign-Up with Email Verification | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can register with valid email, phone, and password meeting complexity requirements - Verification email sent within 30 seconds of registration - Account is locked until email link is clicked - Duplicate email shows clear error message - Password strength meter shown in real time |  |  |  |
| Tech Notes | Supabase Auth signUp + custom email template via Resend Edge Function. Zod schema validation on both client and server. |  |  |  |

| AUTH-002 | Login with JWT Token Issuance | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can log in with email and password - Failed login shows generic error (no user enumeration) - Account locked after 5 failed attempts for 15 minutes - JWT stored in iOS Keychain / Android Keystore - Redux auth state updated on success; route to role-appropriate MainNavigator |  |  |  |
| Tech Notes | Supabase Auth signInWithPassword. Store JWT + refresh token in expo-secure-store. Dispatch to authSlice. |  |  |  |

| AUTH-003 | Admin Two-Factor Authentication (TOTP) | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin users must complete TOTP 2FA after password login - QR code displayed for authenticator app enrollment - 6-digit code entry with 5-minute expiry and 5 attempt limit - Backup codes generated at enrollment (single-use, AES-256 encrypted in DB) - 2FA disable triggers full session invalidation and email notification |  |  |  |
| Tech Notes | speakeasy library for TOTP generation and verification. QRCode library for enrollment screen. 2FA secret stored encrypted via pgcrypto in Supabase. |  |  |  |

| AUTH-004 | JWT Refresh Token Rotation | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Silent JWT refresh fires automatically when access token is within 5 min of expiry - New refresh token issued on each rotation; old token blacklisted in DB - On refresh failure (token expired/revoked), user is logged out with toast notification - All in-flight API requests are queued and replayed after successful refresh |  |  |  |
| Tech Notes | RTK Query baseQuery wrapper with mutex to prevent concurrent refresh races. Blacklist table in Supabase with cleanup scheduled job. |  |  |  |

| AUTH-005 | Forgot Password Flow | P1 | Todo | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User receives password reset email within 60 seconds - Reset link expires after 1 hour (single-use token) - New password must meet complexity requirements; cannot match last 5 - All existing sessions invalidated on password change - Confirmation email sent after successful reset |  |  |  |
| Tech Notes | Supabase Auth resetPasswordForEmail. Edge Function sends branded email via Resend. Session invalidation via Supabase admin API. |  |  |  |

| AUTH-006 | Biometric Login (Face ID / Fingerprint) | P2 | Backlog | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can enable biometric login after first successful password login - Biometric prompt shown on subsequent app opens - Falls back to password on 3 biometric failures - Biometric preference stored in secure storage (never synced to server) |  |  |  |
| Tech Notes | expo-local-authentication for biometric prompt. Keychain-stored JWT used on successful biometric — no password re-sent. |  |  |  |

| AUTH-007 | Role-Based Navigation Guard | P0 | Todo | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Customer users see only Customer navigator — cannot reach officer or admin routes - Officer users see only Officer navigator - Admin users see Admin navigator with web-optimized layout - Deep links validated against user role before navigation |  |  |  |
| Tech Notes | AppNavigator reads role from authSlice. Conditional rendering of navigator trees. No role-based routes exposed to unauthorized users even via deep link. |  |  |  |

EPIC: CUSTOMER (8 tickets) Customer-facing features: dashboard, plans, requests, profile

| CUST-001 | Customer Dashboard Screen | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Active plan card shows plan name, speed, expiry date, and status badge - Payment due banner appears 7 days before expiry with one-tap renewal - Last 3 service requests shown with status chips - Quick action row: Renew, Raise Request, Pay Bill, Support - Realtime subscription updates plan status without full refresh - Empty state shown for new users with plan browsing CTA |  |  |  |
| Tech Notes | RTK Query for initial data load. Supabase Realtime subscription on subscriptions table for live status. Redux userSlice for plan data. |  |  |  |

| CUST-002 | Plan Browser & Subscription | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Plans displayed as cards with speed, price, validity, features - Filter by speed tier; sort by price or speed - Current plan highlighted with 'Your Plan' badge - Plan detail bottom sheet with full feature comparison - Subscribe CTA triggers payment flow (PYMT-001) |  |  |  |
| Tech Notes | plansApi RTK Query with 30-min cache. Plans table filtered by is_active=true. Bottom sheet uses react-native-bottom-sheet library. |  |  |  |

| CUST-003 | Service Request Creation | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can raise Installation, Repair, Upgrade, or Complaint requests - Address auto-filled from profile; user can override - Description field with 500-character limit and counter - Optional photo attachment (camera or gallery, max 3 photos, 5MB each) - Submitted request appears immediately in request list with 'Pending' status |  |  |  |
| Tech Notes | requestsApi.create Edge Function. Photos uploaded to Supabase Storage before form submit. Request record created with foreign key to user and uploads. |  |  |  |

| CUST-004 | Request Tracking with Realtime Updates | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Request list shows all user requests with status chips and timestamps - Status transitions update in real time (Pending → Assigned → In Progress → Resolved) - Request detail shows full activity timeline and officer name (when assigned) - Push notification sent on each status change |  |  |  |
| Tech Notes | Supabase Realtime channel subscription on service_requests WHERE user_id = current user. FCM push via Edge Function on status insert. |  |  |  |

| CUST-005 | Payment History & Invoice Download | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Payment history list with date, amount, plan, and status - Filter by date range (30d, 3m, 6m, custom) - Each successful payment has a PDF invoice download button - Failed payments show retry option - Total spent card at top of screen |  |  |  |
| Tech Notes | paymentsApi RTK Query. Invoices stored as PDFs in Supabase Storage; signed URL generated on-demand via Edge Function. |  |  |  |

| CUST-006 | AI Chatbot Support | P2 | Backlog | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Customer can open chatbot from support tab or dashboard quick action - Chatbot answers plan queries, outage status, request status questions - Escalates to human agent request if confidence is low - Conversation history persisted for session (30-min inactivity timeout) |  |  |  |
| Tech Notes | Edge Function orchestrates Google Gemini API. System prompt includes user subscription context fetched from DB. Conversation history passed as messages array. |  |  |  |

| CUST-007 | Profile Management | P2 | Todo | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can update name, phone, and address fields - Email is read-only after verification - Profile photo upload with crop tool - Delete account option with confirmation modal and 90-day retention notice |  |  |  |
| Tech Notes | usersApi.update PATCH endpoint. Profile photo to Supabase Storage. Account deletion triggers soft-delete flag and background cleanup job. |  |  |  |

| CUST-008 | Push Notification Preferences | P3 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - User can toggle: payment reminders, request updates, promotional offers - Preferences saved to user profile - Notification permission request shown on first login |  |  |  |
| Tech Notes | FCM topic subscription management. Preferences stored in users.notification_prefs JSONB column. expo-notifications for permission handling. |  |  |  |

EPIC: OFFICER (7 tickets) Officer field operations: requests, shifts, map, inventory

| OFF-001 | Officer Dashboard & Daily Overview | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Today's shift status shown with clock-in button - Assigned request counts by status (New, In Progress, Done) - Next 3 pending requests shown with priority and distance - Performance metric: requests completed this week vs weekly target - Leave balance chips visible |  |  |  |
| Tech Notes | officersApi RTK Query for shift and request data. Geolocation from expo-location for distance calculation to request addresses. |  |  |  |

| OFF-002 | Request Queue & Status Management | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Request list sorted by priority (P0 first) then by created date - Officer can accept request (moves to In Progress) - Status update flow: Accept → In Transit → On Site → Working → Resolved - Add activity note with optional photo at each step - Cannot resolve without at least one activity note |  |  |  |
| Tech Notes | requestsApi.updateStatus RLS-enforced to officer's assigned requests only. Activity notes stored in request_activities table. Photos to Supabase Storage. |  |  |  |

| OFF-003 | Map View with Request Pins | P1 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Google Maps showing officer's current location - Request pins colored by priority (red/amber/green) - Tap pin shows request card with customer name, type, CTA to navigate - List/map toggle in header - Offline map tiles cached for last-known service areas |  |  |  |
| Tech Notes | react-native-maps with Google Maps provider. expo-location for live position. Pins from assigned requests with lat/lng. Offline tiles via react-native-maps-offline. |  |  |  |

| OFF-004 | Shift Clock-In / Clock-Out | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Officer can clock in at start of shift; GPS coordinates recorded - Clock-out records end time and final location - Shift overtime alert if officer has not clocked out 30 min after scheduled end - Cannot clock in to overlapping shifts - Location-verified badge shown if within 500m of assigned region centroid |  |  |  |
| Tech Notes | officersApi.clockIn/Out Edge Function. Shifts table updated with check_in_time, check_out_time, and location GEOGRAPHY point. Background location via expo-task-manager. |  |  |  |

| OFF-005 | Inventory Assignment View | P2 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Officer can see equipment assigned to them (routers, cables, tools) - Mark items as Returned or Damaged with notes - Low-stock warning badge on dashboard |  |  |  |
| Tech Notes | inventory_assignments table queried by assigned_to_id = officer.id. Item status updates via officersApi. |  |  |  |

| OFF-006 | Leave Request Submission | P2 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Officer can submit leave request with type, date range, and reason - Optional document attachment (medical certificate, etc.) - Leave balance deducted on admin approval - Push notification on approval or rejection |  |  |  |
| Tech Notes | New leave_requests table. Admin approval via adminApi. FCM notification on status change. |  |  |  |

| OFF-007 | Payslip & Earnings View | P2 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Officer can view monthly payslip: base salary, task bonuses, deductions - Download payslip as PDF - Earnings history for last 12 months |  |  |  |
| Tech Notes | payslips table populated by scheduled Edge Function (monthly). PDF generated by invoice-generator function and stored in Supabase Storage. |  |  |  |

EPIC: ADMIN (9 tickets) Admin management: users, officers, plans, analytics, settings

| ADM-001 | Admin Dashboard with KPIs | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - KPI cards: Active Subscribers, MRR, Open Requests, Officers Online - Revenue trend chart — last 30 days line chart - Request pipeline funnel: New → Assigned → In Progress → Resolved - Expiring subscriptions table — next 7 days with renewal CTA - Recent admin activity feed — last 20 events - Officer online status map with dots for clocked-in officers |  |  |  |
| Tech Notes | analyticsApi RTK Query. Recharts (Web) / Victory Native (Mobile) for charts. Real-time officer count via Supabase Realtime on shifts table. |  |  |  |

| ADM-002 | User Management Table | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Searchable, sortable user table with name, email, plan, status - Filter by role, subscription status, registration date, blocked status - User detail drawer with full profile, subscription, payment, and request history - Block/Unblock with reason required; action logged to audit trail - Bulk export to CSV |  |  |  |
| Tech Notes | usersApi.getAllUsers admin endpoint. Server-side pagination (25/50/100). Block action fires Edge Function to invalidate user sessions. Audit log insert on every action. |  |  |  |

| ADM-003 | Officer Onboarding & Management | P1 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can invite officer via email (temp password auto-generated) - Officer profile: region assignment, salary config, performance metrics - Shift assignment calendar interface - View officer attendance history and leave balance - Remove officer (soft-delete; historical data preserved) |  |  |  |
| Tech Notes | officersApi.invite Edge Function sends onboarding email via Resend. Officers table with user_id FK. Salary config stored as JSONB. |  |  |  |

| ADM-004 | Plan CRUD Management | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can create, edit, and deactivate internet plans - Fields: name, speed, price, validity, features (tags), active status - Deactivating a plan does not cancel existing subscriptions - Plan preview shows how it will appear in Customer plan browser |  |  |  |
| Tech Notes | plansApi CRUD. is_active flag for soft-delete. Plans table — no hard deletes. Cache invalidation on create/update fires RTK Query tag invalidation. |  |  |  |

| ADM-005 | Request Assignment & Oversight | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can view all requests across all users - Manual assignment of request to any available officer - Override request priority - Bulk assign multiple requests to one officer - Escalation flag with reason for P0/critical requests |  |  |  |
| Tech Notes | requestsApi.adminUpdate with officer_id assignment. Notification sent to officer on assignment via FCM. Assignment logged to audit trail. |  |  |  |

| ADM-006 | Analytics & Report Export | P2 | Backlog | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Revenue report by period (daily/weekly/monthly/custom) with CSV/PDF export - Subscription growth chart (new vs churned) - Request TAT report by type and officer - Officer attendance and overtime report - All charts rendered with date range picker |  |  |  |
| Tech Notes | analyticsApi Edge Functions compute aggregates from DB views. CSV generation client-side from RTK Query data. PDF via invoice-generator function. |  |  |  |

| ADM-007 | Bulk Push Notification Sender | P2 | Backlog | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can send push notification to All Users, Active Subscribers, Specific Region - Message preview before send - Delivery report: sent count, delivered count, open count - Rate limited to 10 bulk sends per day |  |  |  |
| Tech Notes | Edge Function calls Firebase Admin SDK to send to FCM topic or user token list. Delivery stats stored in notification_log table. |  |  |  |

| ADM-008 | Audit Log Viewer | P2 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can view all audit log entries with actor, action, target, timestamp - Filter by actor, action type, date range - Export to CSV - Read-only — no modifications allowed |  |  |  |
| Tech Notes | audit_logs table SELECT-only via admin RLS policy. Server-side pagination. Export generates CSV from filtered result set. |  |  |  |

| ADM-009 | General Settings & Configuration | P3 | Backlog | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can configure: company name, logo, support contact, notification templates - Toggle feature flags (chatbot enabled, new registrations enabled) - API key management for external services (obfuscated display) |  |  |  |
| Tech Notes | settings table with key-value JSONB. Changes require admin confirmation (re-auth). API keys stored AES-256 encrypted. |  |  |  |

EPIC: PAYMENTS (5 tickets) Payment processing, invoices, refunds, webhooks

| PYMT-001 | Razorpay Payment Integration | P0 | Todo | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Customer can initiate payment for any active plan - Razorpay WebView opens with pre-filled order details - On success: subscription updated, invoice generated, confirmation email sent - On failure: error message shown with retry option - Payment status reflects in dashboard within 10 seconds of gateway response |  |  |  |
| Tech Notes | Edge Function creates Razorpay order (POST /v1/orders). Client opens WebView. Webhook Edge Function verifies HMAC signature before any DB update. No card data touches Prime Fibernet servers. |  |  |  |

| PYMT-002 | Payment Webhook Handler | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Webhook receives Razorpay payment.captured or payment.failed events - HMAC signature verified before processing - Idempotency check: duplicate webhook events do not create duplicate records - On success: subscription created/extended, invoice PDF generated - On failure: payment record marked failed; user notified via FCM |  |  |  |
| Tech Notes | Edge Function with Deno runtime. crypto.subtle for HMAC verification. Idempotency via transaction_id unique constraint in user_payments. Invoice triggered as async job. |  |  |  |

| PYMT-003 | Invoice PDF Generation & Storage | P1 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Invoice PDF generated for every successful payment within 60 seconds - Includes: invoice number, customer name, plan details, amount, tax breakdown, date - Stored in Supabase Storage with signed URL valid for 7 days - Customer and admin can download at any time via renewed signed URL |  |  |  |
| Tech Notes | invoice-generator Edge Function uses pdf-lib for PDF creation. Company logo and template configurable via settings. Supabase Storage bucket with private access policy. |  |  |  |

| PYMT-004 | Refund Processing (Admin) | P2 | Backlog | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Admin can initiate full or partial refund for any successful payment - Refund reason required; logged to audit trail - Razorpay refund API called; status updated in user_payments - Customer notified via email and push notification - Refunded amount shown in customer payment history |  |  |  |
| Tech Notes | Edge Function calls Razorpay POST /v1/payments/{id}/refund. user_payments record updated with refund_status and refund_amount. Audit log insert required. |  |  |  |

| PYMT-005 | Subscription Auto-Expiry & Renewal Reminders | P1 | Backlog | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Subscription status set to 'expired' automatically on end_at date - Reminder push notification sent 7 days before expiry - Reminder email sent 3 days before expiry - Dashboard expiry banner shown from 7 days out |  |  |  |
| Tech Notes | Scheduled Edge Function runs daily at midnight. Queries subscriptions WHERE end_at <= NOW() and updates status. FCM notification batch send via Firebase Admin SDK. |  |  |  |

EPIC: INFRA (6 tickets) Infrastructure, CI/CD, monitoring, offline, performance

| INFRA-001 | EAS Build & OTA Update Pipeline | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - EAS Build configured for iOS (TestFlight) and Android (Play Internal) - OTA updates via EAS Update for JS-only changes (no app store review) - Build profiles: development, staging, production with env-specific configs - CI triggers EAS build on merge to main branch |  |  |  |
| Tech Notes | eas.json with three build profiles. app.config.js dynamic config reads environment variables. GitHub Actions workflow for CI trigger. |  |  |  |

| INFRA-002 | Sentry Error Tracking & Performance | P1 | Todo | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Sentry initialized with DSN, environment, and tracesSampleRate=0.1 - Crash reports include device info, app version, and breadcrumbs - PII fields (Authorization header, user email) redacted via beforeSend hook - Performance transactions tracked for critical flows (login, payment, request create) |  |  |  |
| Tech Notes | @sentry/react-native setup. Sentry.init in App.tsx. Custom beforeSend to strip auth headers. Manual spans for API calls in RTK Query baseQuery. |  |  |  |

| INFRA-003 | Offline Queue & Sync Manager | P1 | Backlog | 8 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Mutations attempted while offline are queued in AsyncStorage - Queue replays automatically when NetInfo reports connectivity restored - Conflicts resolved server-first for status fields; last-write-wins for notes - User shown offline indicator banner with queued operation count - Queue survives app restart (persisted to AsyncStorage) |  |  |  |
| Tech Notes | SyncManager class with NetInfo listener. Queue stored as JSON array in AsyncStorage. RTK Query's offline configuration + custom middleware for mutation queuing. |  |  |  |

| INFRA-004 | Row Level Security Policy Suite | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - RLS policies implemented and tested for all tables: users, officers, subscriptions, requests, payments, shifts - Customers cannot read other customers' data - Officers cannot read non-assigned requests or other officers' data - Admin role bypasses all row-level restrictions - All policies validated with Supabase policy tester |  |  |  |
| Tech Notes | SQL migration files for each RLS policy. Test suite using Supabase test helpers to assert access patterns per role. Included in 002_add_rls_policies.sql migration. |  |  |  |

| INFRA-005 | Database Migration & Seed Strategy | P1 | Todo | 3 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - Migration files numbered sequentially (001, 002, ...) and run via Supabase CLI - Seed script populates: 3 test plans, 1 admin user, 2 officer users, 5 customer users - Migration rollback strategy documented for each breaking change - CI runs migrations against staging Supabase project on each PR |  |  |  |
| Tech Notes | Supabase CLI supabase db push for migrations. seed.sql in migrations/ folder. GitHub Actions runs supabase db reset --linked on staging environment. |  |  |  |

| INFRA-006 | Firebase FCM Push Notification Setup | P0 | Todo | 5 SP |
| --- | --- | --- | --- | --- |
| Acceptance | - FCM configured for iOS (APNs) and Android - Device tokens stored in user_fcm_tokens table on login - Token refresh handled and updated automatically - Topic subscriptions: all-users, officers, admins, region-specific - Foreground and background notification handlers implemented |  |  |  |
| Tech Notes | @react-native-firebase/messaging initialization in App.tsx. Token stored via usersApi on login. Edge Function uses Firebase Admin SDK for server-side sends. |  |  |  |

Total: 42 Tickets  |  AUTH: 7  ·  CUSTOMER: 8  ·  OFFICER: 7  ·  ADMIN: 9  ·  PAYMENTS: 5  ·  INFRA: 6

Version 2.0 | June 2026 | Next Sprint Review: July 2026